## Slide 1: wikihistorybook
Status meeting, Sprint 2

## Slide 2: Heute
Progress during the last iteration
Main results
Goals for the next iteration
Output from the retrospective
Problems / questions
Virtual mirror

## Slide 3: Progress during the last iteration
Further development
GUI Prototype
Versioning conflicts

## Slide 6: Main results
Import/Export Prototyp
DB Performance verbessert
GUI Aufbau
Graph Painting
Virtual mirror

## Slide 7: Goals for the next iteration
Further development
Konkretisierung Backlog
Performance Steigerung

## Slide 8: Output from the retrospective
Effizienter arbeiten, Kommunikation verbessern
Meeting Disziplin

## Slide 9: Problems / questions
Es werden nur Knoten angezeigt die miteinander verbunden sind.
Suche nach einer Person zu Beginn ist zwingend notwendig. In 10-Jahresschritten werden dann alle Connections angezeigt die zbsp mit Julias Cäsar vernetzt waren.
Allenfalls mit lokalem File? => Namen und Kategorie schon vorgegeben. In erstem Schritt.
Wie viele Personen über 4‘000 Jahre?
Mit Checkboxen Kategorien wählen?

## Slide 10: Virtual mirror: central leadership betweenness
Chart: 
| coinproject3@gmail.com | Yulia Schmitt | Michael Sidler | Simon Flühmann | Google+ | Silvio Pirozzi | Zehnder Nicolas (s) | Patrick De Boer | Peter Gloor | Henninger Michael | 郑岩
 | 0.39334 | 0.08704 | 0.07088 | 0.01238 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 11: Virtual mirror: Central Leadership, Static view

## Slide 12: Virtual mirror: Sentiment & Activity

## Slide 13: Virtual mirror: Word Usage

## Slide 14: Virtual mirror: Word cloud

## Slide 15
Danke für die Aufmerksamkeit