## Slide 1: wikihistorybook
Status meeting, Sprint 3

## Slide 2: Heute
Main results from the last iteration
Goals for the next iteration
Output from the retrospective
Problems / questions

## Slide 3: Achievements
Multithreaded
Centrality Measures darstellbar
Zooming
Performance Steigerung durch Indexieren => DB-Performance kein Problem mehr
Konkretisierung Backlog
Alle können committen

## Slide 5: Goals for next iteration
Finish software => testing & optimization
Centrality measures optimization
Some GUI optimization
Performance optimization
Deployment als applet

## Slide 6: Output from the retrospective
Gewisser Druck nötig – ok so...
Kalenderbedienung üben
Probleme mit Versionierung überwunden - Yeah

## Slide 7: Problems / questions
Keine Probleme mehr (geklärt mit P. Gloor heute Vormittag)